TechBasket

Salesforce Experience Cloud (LWR) E-Commerce Storefront|BR| Connected to Enterprise Order Management --- Project Documentation & Status Report

How to read this document. Sections 1-8 describe what exists today and how it works. Section 9 lists confirmed bugs. Section 10 is the gap analysis for your new requirement list --- this is your working checklist. Section 11 covers security decisions. Section 12 is what only you (as org admin) can do.

1. Executive Summary

TechBasket is a customer-facing laptop storefront built on Salesforce Experience Cloud using the Build Your Own (LWR) template. It is composed entirely of custom Lightning Web Components backed by custom Apex, and it writes into the organisation's existing Enterprise Order Management data model rather than a parallel one.

| Area | Status | Summary |
| --- | --- | --- |
| Frontend component library | Complete | 28 Lightning Web Components + 9 shared JavaScript service modules, all deployed |
| Product catalogue (real data) | Complete | Live Product2 / PricebookEntry data, filtered to 35 laptop products |
| Checkout -> CRM pipeline | Verified working | Lead -> Opportunity (Closed Won) -> Order -> Payment, tested end-to-end via Apex |
| Authentication | Partial | Real Salesforce sign-up built; login uses Salesforce's standard page; custom login page not built |
| Experience Cloud pages | Partial | 13 pages created; Sign Up page access and site publishing still need attention |
| Product imagery | Not started | Placeholder letter tiles only --- no real product photographs |
| Premium UI / animation | Not started | Clean but static design; no animated backgrounds or motion design |
| Order cancellation, profile photo, brand browsing | Not started | New requirements from the latest specification |

2. Technology Stack & Architecture

| Layer | Technology |
| --- | --- |
| Platform | Salesforce Experience Cloud --- Build Your Own (LWR) template |
| UI framework | Lightning Web Components (LWC), HTML, CSS, JavaScript --- no external frameworks |
| Backend | Apex classes (@AuraEnabled), Apex triggers, existing handler/service classes |
| Data | Standard objects (Account, Contact, Lead, Opportunity, Order, OrderItem, Product2, PricebookEntry) plus custom objects Payment__c and Order_Tracking__c |
| Client-side state | Browser localStorage via shared JavaScript service modules (cart, checkout draft, wishlist) |
| Deployment | Salesforce CLI (sf project deploy start) from a local SFDX project |

Architectural principles applied

•  No SOQL or DML inside JavaScript. All data access goes through Apex.

•  Server-side pricing. Checkout re-reads prices from PricebookEntry --- prices sent from the browser cart are never trusted, preventing price tampering.

•  Reuse over rewrite. Existing Order/Payment/Tracking automation is triggered, not duplicated.

•  No invented fields. Every field referenced was verified against the org's actual schema first.

•  Centralised logic. Navigation, cart maths, and toast messaging each live in exactly one module.

3. Salesforce Data Model In Use

3.1 Objects

| Object | Type | Role in TechBasket |
| --- | --- | --- |
| Product2 | Standard | Product catalogue source. 53 active products; 35 identified as laptops |
| PricebookEntry | Standard | Authoritative pricing (Standard Price Book). 41 of 53 products are priced |
| Lead | Standard | Created at checkout, then converted --- entry point to the sales pipeline |
| Account / Contact | Standard | Created by Lead conversion or reused if the customer already exists |
| Opportunity / OpportunityLineItem | Standard | Cart becomes Opportunity line items; closing it Won generates the Order |
| Order / OrderItem | Standard | The actual customer order, generated by existing OrderService automation |
| Payment__c | Custom | Payment record; existing automation validates it and rolls totals up to the Order |
| Order_Tracking__c | Custom | Delivery tracking; auto-created when an Order is activated |

3.2 Key custom fields

| Object | Field | Notes |
| --- | --- | --- |
| Order | Total_Paid__c (Currency) | Maintained automatically by PaymentService |
| Order | Payment_Status__c (Picklist) | Unpaid / Partially Paid / Fully Paid --- set automatically |
| Payment__c | Order__c, Amount__c, Payment_Date__c, Payment_Status__c, Transaction_ID__c, Payment_Method__c | Full payment record |
| Order_Tracking__c | Order__c, Tracking_NUmber__c, Delivery_Status__c, Delivery_Date__c | Note the unusual capitalisation in Tracking_NUmber__c --- that is the real API name |
| Account | Customer_Status__c, Total_Won_Amount__c, Last_Won_Date__c, Open_Opportunity_Count__c, plus standard sample fields | No password field and no profile-image field currently exist |

3.3 Verified field requirements (important for the Sign Up form)

You asked which fields are mandatory when creating these records. Verified directly against the org:

| Object | Truly required fields | Implication |
| --- | --- | --- |
| Account | Name only | The sign-up form needs very few fields --- a name is enough to create the Account |
| Contact | LastName only | First name, email, phone are all optional at database level |
| Lead | LastName, Company, and Department__c | Department__c is a required custom picklist (IT / HR / Finance / Sales). Checkout currently defaults it to "Sales" |

Constraint discovered --- payment methods.Payment__c.Payment_Method__c currently accepts only Cash, Card, and Net Banking. Your requirement is Credit/Debit Card, UPI, and COD. Two of those three values do not exist yet and must be added to the picklist in Setup before payments using them can be saved.

Constraint discovered --- delivery status.Order_Tracking__c.Delivery_Status__c currently accepts only Pending and Cancelled. There is no "Shipped", "In Transit" or "Delivered" value, which limits how realistic order tracking can be until those values are added.

4. Backend --- Apex Classes

4.1 Built for TechBasket

| Class | Status | Responsibility |
| --- | --- | --- |
| ProductCatalogController | Deployed | Returns active, priced laptop products from PricebookEntry joined to Product2. Contains a curated list of 35 laptop product IDs |
| CheckoutController | Deployed & tested | Runs the complete order pipeline, and provides getOrders() for Confirmation / History / Tracking pages |
| RegistrationController | Deployed | Creates a genuine Salesforce login via Site.createExternalUser, with duplicate-email handling |

4.2 Pre-existing classes reused (not modified)

| Class | Responsibility |
| --- | --- |
| OrderService | Creates Order + OrderItems from a Closed Won Opportunity |
| OrderTriggerHandler / OrderTrackingService | Creates Order_Tracking__c when an Order moves Draft -> Activated |
| PaymentTriggerHandler / PaymentService | Validates payments do not exceed the order total, and recalculates Total Paid / Payment Status |
| OpportunityTriggerHandler | Detects Closed Won and calls OrderService |
| OrderPaymentController | Powers the internal orderPaymentDashboard component used by staff inside Salesforce |
| OrderPaymentReconciliationBatch / Scheduler | Batch recalculation of order payment totals (available; not scheduled) |

5. Automation Chain

The single most important thing to understand about this project is that the storefront does not create Orders directly. It closes an Opportunity, and the organisation's existing automation does the rest. The full chain, verified in a live execution trace:

| # | Action | Automation that fires |
| --- | --- | --- |
| 1 | Lead inserted | Lead flows, validation, duplicate detection |
| 2 | Lead converted | Account + Contact + Opportunity created by the platform |
| 3 | Opportunity line items inserted | --- |
| 4 | Opportunity set to Closed Won | OpportunityTrigger -> OpportunityTriggerHandler -> OrderService.createOrders() -> Order + OrderItems created |
| 5 | Order set to Activated | OrderTrigger -> OrderTriggerHandler -> OrderTrackingService -> Order_Tracking__c created |
| 6 | Payment__c inserted | PaymentTrigger -> PaymentService -> validates amount, recalculates Order Total Paid / Payment Status |

Verified result of a live test run: Order 00000133, total INR 110,000.00, tracking number TRK1788443170789, estimated delivery 2026-09-08 --- all six stages fired correctly in one transaction.

Other triggers in the org

| Trigger | Status | Behaviour |
| --- | --- | --- |
| accountTrigger | Active | Copies Billing Street to Shipping Street on insert/update |
| OpportunityTrigger | Active | Closed Won -> create Order |
| OrderTrigger | Active | Status change -> create/update Order_Tracking__c |
| PaymentTrigger | Active | Validate payment, roll up totals |
| contactTrigger | Empty | Declared on Contact (after update) but contains no logic yet |

6. Frontend --- Component Inventory

6.1 Page-level components

| Component | Status | Purpose |
| --- | --- | --- |
| techBasketHome | Needs rework | Hero, categories, featured products, testimonials, newsletter |
| techBasketProductCatalog | Working | Filters, sorting, grid/list toggle, pagination (12 per page) |
| techBasketProductDetail | No real images | Gallery, description, tabs, wishlist, share, related products |
| techBasketCart | Working | Line items, quantity control, clear-cart confirmation |
| techBasketCheckout | See bug 9.1 | Shipping -> Billing -> Shipping Method, with progress indicator |
| techBasketPayment | See bug 9.1 | Payment method + card form, submits the real order pipeline |
| techBasketOrderConfirmation | Working | Real order summary, tracking number, delivery estimate |
| techBasketOrderHistory | Local ID list | Order table with View / Track / Return / Reorder actions |
| techBasketOrderTracking | Working | Tracking number, delivery status and date from Order_Tracking__c |
| techBasketMyAccount | Mostly mock | Profile, addresses, payment methods, wishlist, reviews, settings |
| techBasketContactUs | No delivery | Contact form, support details, FAQs, live chat button |
| techBasketAboutUs | Working | Brand story, statistics, values |
| techBasketSignUp | Untested live | Registration form calling RegistrationController |
| techBasketHeader / techBasketFooter | Working | Site-wide navigation, search, cart badge, auth state, mobile drawer |

6.2 Supporting components

| Component | Purpose |
| --- | --- |
| techBasketProductCard | Product tile with live add-to-cart / quantity stepper |
| techBasketSearch | Reusable search box with autocomplete suggestions |
| techBasketCategoryCard | Category tile (to be repurposed as brand tile) |
| techBasketQuantitySelector | Reusable minus / value / plus control |
| techBasketCartItem | Single cart row |
| techBasketOrderSummary | Subtotal, shipping, tax, discount, total (shared by Cart and Checkout) |
| techBasketShippingForm / techBasketBillingForm | Address capture with validation |
| techBasketShippingMethod | Delivery option selection |
| techBasketPaymentMethod | Payment option selection |
| techBasketModal | Reusable confirmation dialog |
| techBasketToast | Site-wide notification renderer |
| techBasketRating | Star rating display (used by testimonials and reviews) |

6.3 Shared JavaScript service modules

| Module | Status | Purpose |
| --- | --- | --- |
| cartService | In use | Cart state, localStorage persistence, subscribe/notify across components |
| navigationService | In use | Single source of truth for every Experience Builder page API name |
| productDataService | In use | Cached Apex product fetch plus pure search/filter helpers |
| cartCalculations | In use | Subtotal / tax / shipping / discount / total in one place |
| orderService | In use | Remembers placed Order IDs locally, fetches real orders via Apex |
| checkoutService | See bug 9.1 | Hands the checkout draft from the Checkout page to the Payment page |
| toastService | In use | Publish/subscribe for toast messages |
| wishlistService | In use | Wishlist IDs in localStorage |
| authService / mockProductData | Obsolete | Superseded by real auth and real product data --- safe to delete |

7. Experience Cloud Site Configuration

Site name: TechBasket * Template: Build Your Own (LWR) * URL path prefix: techbasketvforcesite

7.1 Page map

Page API names are auto-generated by Experience Builder and cannot be edited from the page properties panel. navigationService.js must match them exactly or navigation fails with "Invalid Page".

| Page | API Name | Component placed |
| --- | --- | --- |
| Home | Home | techBasketHome |
| Product Catalog | Product_Catalog__c | techBasketProductCatalog |
| Product Detail | Product_Detail__c | techBasketProductDetail |
| Shopping Cart | Shopping_Cart__c | techBasketCart |
| Checkout | Checkout__c | techBasketCheckout |
| Payment | Payment__c | techBasketPayment |
| Order Confirmation | Order_Confirmation__c | techBasketOrderConfirmation |
| My Account | My_Account__c | techBasketMyAccount |
| Order History | Order_History__c | techBasketOrderHistory |
| Order Tracking | Order_Tracking__c | techBasketOrderTracking |
| Contact Us | Contact_Us__c | techBasketContactUs |
| About | About__c | techBasketAboutUs |
| Sign Up | Sign_Up_c | techBasketSignUp |

7.2 Access & licensing

| Item | Detail |
| --- | --- |
| Member profile | Customer Community Login User --- added as a site member during this project (previously only System Administrator was a member, which made customer login impossible) |
| License availability | Customer Community Login: 5 total, 0 used. Customer Community: 5 total, 0 used |
| Guest profile | "TechBasket Profile" is the site's Guest profile (Guest User License) --- it cannot be used for registered customers |
| Self-registration flag | OptionsSelfRegistrationEnabled is currently false; registration is handled by custom Apex instead |
| Page access default | Most pages inherit "Requires Login". The Sign Up page must be set to Public or nobody can register |

8. End-to-End Customer Flow

What happens in Salesforce when a customer places an order today:

| Customer action | System result |
| --- | --- |
| Browses catalogue | ProductCatalogController reads Product2 + PricebookEntry (laptops only) |
| Adds to cart | Stored in browser localStorage; header badge and all product cards update instantly |
| Completes Checkout steps | Shipping / billing / delivery method saved to a local checkout draft |
| Clicks Pay Now | CheckoutController runs the full six-stage pipeline in one transaction |
| Sees Order Confirmation | Real Order number, tracking number, delivery estimate, itemised totals |
| Opens Order History / Tracking | Live Order, OrderItem and Order_Tracking__c data read back through Apex |
| Staff open the Order in Salesforce | The full record exists natively --- Account, Opportunity, Order, Items, Payment, Tracking |

9. Known Issues

9.1 Cart empties between Checkout and Payment --- confirmed, blocking

Symptom: Completing Checkout and moving to Payment shows "Your cart is empty".

Root cause: The browser's address bar changes domain between those two pages. localStorage is scoped per domain, so the cart and checkout draft written on one domain are invisible on the other.

Fix path: Publish the site so all recently added pages are served from the same domain, and test the whole journey from one canonical URL. If the split persists, the cart must move from localStorage into a server-side store, which is a larger change.

9.2 Payment method values do not match the picklist --- will fail

The UI sends internal keys (card, upi, emi...) into Payment_Method__c, which only defines Cash, Card, Net Banking. Values must be mapped properly and the required new values added.

9.3 Shipping and tax are not represented in Salesforce --- by design, needs decision

Order.TotalAmount is a roll-up of OrderItems only. Shipping and tax shown on the website have no line-item representation, so the Payment record is deliberately created for the product subtotal only. Website total and Salesforce total therefore differ.

9.4 Order History relies on browser memory --- temporary

Order History shows orders whose IDs this browser remembers, not orders belonging to the logged-in customer. Now that real login exists, this should query by the authenticated Contact.

9.5 Smaller gaps

•  Sign-up and login have not been verified in a live browser session.

•  contactTrigger is an empty shell.

•  authService and mockProductData are dead code.

•  Ratings, stock levels and discounts were removed from product pages because no such fields exist on Product2.

10. New Requirements --- Gap Analysis

Your latest specification, broken into work items with current state and what each needs.

10.1 Login

| Requirement | Now | What is needed |
| --- | --- | --- |
| Custom login page with email + password | Not built | New LWC login page; currently Salesforce's standard login page is used |
| Validate against a password field on Account | Not built | See Section 11 --- this carries a serious security risk and an alternative is recommended |
| Redirect to Home after login | Default | Configure the login redirect target |
| Welcome pop-up after login | Not built | Reuse techBasketModal, triggered once per session |
| Forgot Password button, pop-up, email | Standard only | Salesforce's built-in page already offers this; a custom pop-up needs Site.forgotPassword() |

10.2 Sign Up

| Requirement | Now | What is needed |
| --- | --- | --- |
| Sign-up form capturing customer details | Built | Deployed, but not yet verified live |
| Include all required standard-object fields | Satisfied | Only Account.Name and Contact.LastName are mandatory --- both captured |
| Store into Account and Contact via Apex | Built | RegistrationController creates both |
| Block duplicate email addresses | Built | Blocks if a User exists; reuses an admin-created Contact if one exists without a login |
| Confirmation email after sign-up | Not built | Add an email send (or enable the standard welcome email on the profile) |

10.3 Home page

| Requirement | Now | What is needed |
| --- | --- | --- |
| Remove the navigation bar | Present | Strip nav links from the header; keep only key actions |
| Only key buttons: Account, Search, About, Cart | Not done | Header redesign |
| Animated 4K/8K Salesforce-themed background | Not built | Requires licensed high-resolution imagery plus CSS/JS animation. Images must be sourced legally --- see Section 11.2 |
| Premium look and motion design | Not started | Full visual redesign pass |

10.4 Brands & products

| Requirement | Now | What is needed |
| --- | --- | --- |
| Replace categories with "Select Your Brand" | Categories | Repurpose techBasketCategoryCard; needs a brand value on Product2 |
| 10-15 real laptop brands | Not built | Currently only 4 brands exist in data (Apple, Dell, Asus, Lenovo). New products must be created for other brands |
| Laptops only | Done | Catalogue filtered to 35 laptops |
| 4-5 real photos per product | Not built | No image field exists on Product2, and no images are stored. Needs a field/attachment strategy plus legally usable photography |
| Zoom and auto-changing image animation | Not built | Depends on real images existing first |
| Testimonials from real accounts | Mock | No review object exists; would need one |

10.5 Cart, address & checkout

| Requirement | Now | What is needed |
| --- | --- | --- |
| Fix the add-to-cart -> order cycle errors | Bug 9.1 | Resolve the domain/publishing issue first |
| Improve cart colours and animation | Not started | Visual pass |
| Save shipping address to Account and Contact | Not built | Extend CheckoutController, or add a trigger/flow |
| Reuse saved address on later orders | Not built | Read the address back from Contact/Account at checkout |
| Reduce address fields to two or three | Nine fields | Simplify techBasketShippingForm |
| Only Standard and Express delivery | Three options | Remove Overnight from techBasketShippingMethod |
| Real-time, correct totals | Partly | Shipping cost is not currently passed into the Cart page summary; discount reset behaviour needs review |

10.6 Payment & orders

| Requirement | Now | What is needed |
| --- | --- | --- |
| Only Card, UPI and COD | Five options | Trim the UI and add UPI/COD to the picklist (see 9.2) |
| Generate Order ID and redirect on success | Working | Already creates a real Order and redirects to confirmation |
| Order list with View Detail | Working | Order History has View / Track / Return / Reorder |
| Cancel order with a reason | Not built | Needs a cancellation reason field and an Apex method; "Cancelled" already exists as a delivery status |
| Completely error-free flow | In progress | Depends on 9.1 and 9.2 |

10.7 Account & search

| Requirement | Now | What is needed |
| --- | --- | --- |
| Profile picture on the account | Not built | No image field exists; needs a field or ContentDocument approach plus upload UI |
| Search by brand name returns all that brand's products | Partial | Search matches product name and category. Because every product is now categorised "Laptops", brand search only works where the brand appears in the product name --- a proper brand field would fix this |
| Search by full product name | Working | Already supported |

11. Security & Compliance Notes

11.1 Storing passwords on the Account object

This requirement should not be implemented as specified. Storing a customer password in a custom field --- even one hidden from most profiles --- means the password is held in plain text. It would be readable through the API, reports, debug logs, data exports, backups, and by any Apex running in system context. Field-level security does not prevent any of that. A single exported report or log file would expose every customer's password, and because people reuse passwords, the damage would extend beyond this site. Recommended instead: Salesforce's own Experience Cloud authentication, which is already partially in place. It stores passwords hashed and salted, never exposes them to anyone including administrators, and provides password reset, lockout policies and expiry for free. Administrators still see the customer as an ordinary Contact/Account record, which is the visibility you wanted. The only capability genuinely lost is an administrator being able to read a customer's password --- which is precisely the property that makes it safe.

11.2 Product and background imagery

The requirement asks for real product photographs and high-resolution background images taken from the internet. Images found online are usually copyrighted. Before publishing, images should come from one of: official brand/manufacturer media kits with permission, a licensed stock library, or photographs you own. This matters more once the site is publicly published.

11.3 Payment handling

Card number and CVV are currently held only in component memory during entry, are never sent to Apex, and are never stored or logged. This is correct and should be preserved. Real payment processing still requires a payment gateway integration; the current flow simulates authorisation.

12. Actions Required From You (Administrator)

| # | Action | Why |
| --- | --- | --- |
| 1 | Publish the site in Experience Builder | Most likely fix for the empty-cart bug (9.1); also activates recently added pages |
| 2 | Set the Sign Up page access to Public | Otherwise no visitor can reach the registration form |
| 3 | Add UPI and COD to Payment__c.Payment_Method__c | Required before those payment options can be saved |
| 4 | Add delivery statuses (Shipped, In Transit, Delivered) to Order_Tracking__c | Enables realistic order tracking |
| 5 | Decide on Home page access (Public vs Requires Login) | Determines whether login is the first screen visitors see |
| 6 | Create a Brand field on Product2, or populate Family | Required for brand browsing and brand search; Family is currently empty on all 53 products |
| 7 | Decide the product image approach | No image field exists on Product2 today |
| 8 | Confirm the decision on password storage (Section 11.1) | Blocks the custom login page design |

13. Suggested Delivery Order

| Phase | Focus | Contents |
| --- | --- | --- |
| 1 | Make the existing journey error-free | Fix 9.1 (publish/domain), fix 9.2 (payment picklist mapping), trim delivery to two options and payment to three, verify totals recalculate correctly |
| 2 | Complete the account layer | Live-test sign-up and login, welcome pop-up, forgot-password flow, order history by logged-in customer, confirmation email |
| 3 | Data foundation | Brand field on Product2, additional brands, product image strategy, address sync to Account/Contact with reuse |
| 4 | Order lifecycle | Cancel with reason, richer delivery statuses, profile picture |
| 5 | Premium experience | Home redesign, animated backgrounds, brand selector, product image galleries with motion, cart visual polish |

Recommended sequencing note. Phases 1 and 2 make the site trustworthy; Phase 3 unblocks several later items (brand browsing, brand search and product galleries all depend on the data foundation). The visual work in Phase 5 is deliberately last because it is the most expensive to redo if underlying structures change.